## Slide 1
ADO → GitLab Dedicated
Pipeline Migration Strategy
Design · Pipeline Templating · Onboarding | DevSecOps Team
DevSecOps Team | GitLab Dedicated Migration

## Slide 2
Migration Overview & Three-Team Structure
DevSecOps | ADO → GitLab Dedicated Migration
01
Design Team
Pipeline pattern analysis, flow diagrams, infra change recommendations
02
Pipeline Template Team
Build GitLab CI/CD templates per pattern; test end-to-end on DO branching model
03
Onboarding Team
Map .gitlab-ci.yml to each migrated repo; wire variables & integrations
Migration tooling: Congregate Tool | Source control: GitLab Dedicated | Origin: Azure DevOps (ADO)

## Slide 3
01
Design Team
Pipeline Pattern Analysis · Flow Diagrams · Infra Change Recommendations
DevSecOps Team | GitLab Dedicated Migration

## Slide 4
Design Team – Scope & Responsibilities
DevSecOps | ADO → GitLab Dedicated Migration
Team Composition & Mission
2–3 member team dedicated to pipeline design
Analyse all existing ADO pipeline patterns across application portfolio
Produce standard flow diagrams per pattern (build → test → scan → publish → deploy)
Identify infrastructure changes required per pattern
Key Deliverables
Flow diagram per pipeline pattern
Runner type matrix (shared vs. tagged)
Infrastructure dependency list (Windows runner, IIS, OpenShift, Tomcat etc.)
Pattern catalogue shared with Pipeline Template Team
Pipeline Patterns Covered
Java / Node / Angular → OpenShift (container)
.NET Core / Framework → IIS (Windows runner)
Java / Angular / Node → Tomcat / Windows Host (War/Jar)
Database: Oracle / SQL Server / Postgres
ETL: SSIS / SSRS
SaaS: Salesforce / Other

## Slide 5
Pattern 1 – Container Apps: Java / Node / Angular → OpenShift
DevSecOps | ADO → GitLab Dedicated Migration
Source
Checkout
▶
Build
(Java/Node/
Angular)
▶
Unit
Test
▶
Security
Scan
(SAST/DAST)
▶
Publish
Artifact
(Artifactory)
▶
Docker
Build &
Push
▶
Deploy
OpenShift
Runner & Infrastructure
Shared GitLab Runner (no tag required)
Shared templates already available for build/test/scan
Docker socket or Kaniko for Docker build in container
OpenShift deploy via Helm / oc CLI in shared template
No Windows runner needed
Design Notes & Infra Changes
Reuse existing container pipeline GitLab templates
Confirm Artifactory credentials wired as CI/CD variables
Aqua/Snyk scan stage uses shared template
OpenShift namespace/project must be pre-provisioned
Image tag strategy: Git SHA + semantic version

## Slide 6
Pattern 2 – .NET Core / Framework: Build & Deploy to IIS
DevSecOps | ADO → GitLab Dedicated Migration
Source
Checkout
▶
.NET
Build
(msbuild)
▶
Unit
Test
(xUnit/NUnit)
▶
Security
Scan
▶
Publish
Artifact
▶
Config
Injection
(secrets)
▶
Deploy
to IIS
Runner Strategy
.NET Framework build/test → Windows TAGGED runner required
.NET Core build/test → Shared runner acceptable
UI (Node/Angular) within same repo → Shared runner
IIS deploy stage → Windows TAGGED runner (tagged: windows)
Tag syntax: tags: [windows] in job definition
Secrets & Config Injection
Fetch pipeline secrets from GitLab CI/CD variables or HashiCorp Vault
Replace web.config / appsettings.json values at deploy stage
Use envsubst or PowerShell token-replace script in template
Ensure secrets stored as masked/protected variables in GitLab
Infra: Windows runner agent must have access to IIS target host

## Slide 7
Pattern 3 – Java / Node / Angular → Tomcat / Windows Host (War/Jar)
DevSecOps | ADO → GitLab Dedicated Migration
Source
Checkout
▶
Build
(Maven/
Gradle/npm)
▶
Unit
Test
▶
Security
Scan
▶
Publish
War/Jar
(Artifactory)
▶
Stop
Service
▶
Deploy &
Start
Service
Runner Strategy
CI stages (Build, Test, Scan, Publish) → Shared Runner
Deploy stage (Stop/Deploy/Start service) → Windows or Linux TAGGED runner
Runner tag: windows or linux depending on target host OS
Shared runner must have Maven/Gradle/Node toolchain available
Tagged deploy runner must have SSH or WinRM access to target
Deployment Notes & Infra
Stop Tomcat/service → deploy War/Jar → restart service in single deploy job
Service management via systemctl (Linux) or sc.exe (Windows)
Artifact fetched from Artifactory (not rebuilt) at deploy stage
Rollback: re-deploy previous artifact version from Artifactory
Infra: tagged runner host needs Tomcat or app-server pre-installed

## Slide 8
Patterns 4–6 – Database / ETL / SaaS Deployments
DevSecOps | ADO → GitLab Dedicated Migration
Pattern 4 – Database
(Oracle / SQL Server / Postgres)
Shared SO (Standing Order) templates available – reuse where possible
Standalone app DB scripts: follow standard format (versioned migration scripts)
DB deploy stage: tagged runner (Windows for SQL Server/Oracle; Linux for Postgres)
Flyway or Liquibase recommended for schema versioning
Secrets: DB credentials via protected CI/CD variables
Rollback scripts required alongside each migration
Pattern 5 – ETL
(SSIS / SSRS)
SSIS packages: deploy via Windows tagged runner (dtutil / SSDT)
SSRS reports: deploy via Windows tagged runner (rs.exe / REST API)
Pipeline stages: Build package → Security Scan → Deploy to SSRS/SSIS server
Config transformations for environment-specific connection strings
Infra: Windows runner with SQL Server Data Tools (SSDT) installed
No shared runner: all stages require Windows tagged runner
Pattern 6 – SaaS
(Salesforce / Others)
Salesforce: SFDX CLI-based deployment from shared or tagged runner
Pipeline: Validate metadata → Run Apex tests → Deploy to org
Other SaaS (e.g. Anaplan, Workday): API-based deployment script
Flow diagram may change depending on ADO pattern found – review per app
Infra: Confirm CLI tools / API keys available on runner
Design team to document per-SaaS flow after ADO pattern review

## Slide 9
Design Team – Runner Infrastructure Reference per Pattern
DevSecOps | ADO → GitLab Dedicated Migration
Runner Infrastructure Detail (to be shared with Pipeline Template Team)
Pattern | CI Runner Type | CD Runner Type | Runner Tag | Runner Pre-requisites
Container → OpenShift | Shared (any OS) | Shared (any OS) | None (shared) | Docker daemon or Kaniko; oc CLI; Helm
.NET Framework → IIS | Windows TAGGED | Windows TAGGED | tags: [windows] | msbuild, NuGet, .NET Framework SDK; WinRM to IIS
.NET Core → IIS | Shared (Linux/Windows) | Windows TAGGED | CD: tags: [windows] | dotnet SDK on shared; PowerShell & WinRM on tagged
Node / Angular → IIS/OpenShift | Shared (Linux) | Shared or Win TAGGED | Shared / tags: [windows] | Node/npm on shared; oc CLI or WinRM for deploy
Java/War/Jar → Tomcat/WinHost | Shared (Linux) | Win or Linux TAGGED | tags: [windows] or [linux] | Maven/Gradle on shared; SSH/WinRM + Tomcat on tagged
Oracle/SQL Server/Postgres DB | Shared (script lint) | Win or Linux TAGGED | tags: [windows] or [linux] | sqlplus/sqlcmd/psql on tagged runner; Flyway optional
SSIS / SSRS (ETL) | Windows TAGGED | Windows TAGGED | tags: [windows] | SSDT / dtutil / rs.exe; SQL Server connectivity
Salesforce / SaaS | Shared (Linux) | Shared or TAGGED | Per tool requirement | SFDX CLI or tool-specific SDK; API credentials

## Slide 10
Design Team – Handoff Document to Pipeline Template Team
DevSecOps | ADO → GitLab Dedicated Migration
What Design Team Must Capture per Pattern
Full pipeline flow diagram (all stages with stage names)
Runner type per stage: Shared / Windows TAGGED / Linux TAGGED
Runner tag value used in .gitlab-ci.yml (e.g. tags: [windows])
Infrastructure dependencies (tools, CLIs, OS, connectivity)
Security scan tools required: Snyk, Aqua, SAST, DAST
Publish/artifact target: Artifactory repo name & format
Handoff Document Format
One handoff doc per pipeline pattern (markdown or confluence page)
Include: pattern name, app examples, flow diagram image/link
Include: runner tag reference table (from runner infra slide)
Include: environment variable names required (not values)
Include: infra change requests raised (e.g. new runner, new IIS site)
Review & sign off by both Design Team lead and Pipeline Team lead
Design Team Must Also Capture
Any ADO pipeline pattern NOT covered by the 6 standard patterns
Custom pre/post deploy hooks or approval gates used in ADO
Environment-specific overrides (e.g. prod uses different runner or tool)
Any compliance/audit requirements that affect pipeline structure
Pipeline Team Reads Handoff and:
Confirms runner availability and tag names with GitLab admin
Creates template branch in template repo per pattern
Writes .gitlab-ci.yml template based on design flow diagram
Does NOT proceed to code until handoff doc is signed off

## Slide 11
02
Pipeline Template Team
Build, Test & Publish GitLab CI/CD Templates per Pattern
DevSecOps Team | GitLab Dedicated Migration

## Slide 12
Pipeline Template Team – Responsibilities & Approach
DevSecOps | ADO → GitLab Dedicated Migration
Core Responsibilities
Create GitLab CI/CD template files (.gitlab-ci.yml includes) for each pattern
Implement DO branching model (develop → release → main) in pipeline logic
Test each template end-to-end in a sandbox GitLab Dedicated project
Maintain template versioning in a central template repository
DO Branching Model in Pipelines
develop branch: triggers build + test + scan (CI only)
release/* branch: triggers full pipeline incl. staging deploy
main / production branch: triggers production deploy with approval gate
Merge request pipelines: lint + unit test + SAST only
Runner Requirements per Pattern
Pattern | CI (Build / Test / Scan) | CD (Deploy)
Container → OpenShift | Shared Runner | Shared Runner (oc CLI template)
.NET Framework → IIS | Windows TAGGED Runner | Windows TAGGED Runner
.NET Core → IIS | Shared Runner | Windows TAGGED Runner
Node / Angular → IIS / OpenShift | Shared Runner | Shared / Windows TAGGED
Java / War / Jar → Tomcat / Host | Shared Runner | Windows or Linux TAGGED
Oracle / SQL Server / Postgres | Shared Runner (script lint) | Windows or Linux TAGGED
SSIS / SSRS (ETL) | Windows TAGGED Runner | Windows TAGGED Runner
Salesforce / SaaS | Shared Runner | Shared or TAGGED (per tool)

## Slide 13
Pipeline Template Team – Template Structure & Key Considerations
DevSecOps | ADO → GitLab Dedicated Migration
Template Repository Structure
templates/ci/ – shared build/test/scan stages
templates/cd/ – deploy stages per target (openshift, iis, tomcat, db…)
templates/security/ – SAST, DAST, Aqua, Snyk stages
templates/notify/ – Slack / Teams notification stages
.gitlab-ci.yml (root) – include examples per pattern
Existing Templates to Reuse
Container build/push → OpenShift: existing shared templates ✓
SAST (SAST.gitlab-ci.yml): GitLab built-in ✓
Aqua/Snyk scan: shared security templates ✓
Artifactory publish: shared publish template ✓
New work: IIS deploy, Tomcat/War, DB, SSIS/SSRS, Windows runner jobs
IIS Deployment Template (New)
Runs on Windows TAGGED runner
Config injection step: replace appsettings / web.config tokens using PowerShell
Secrets sourced from GitLab protected CI/CD variables
Restart IIS site / app pool after artifact deploy
Health-check step before marking deploy success
Testing Each Template
Deploy template to dedicated test project in GitLab Dedicated sandbox
Run full pipeline on develop, release, and main branches
Validate all stages pass with correct runner type
Confirm secret injection and config replacement work correctly
Sign off from Design Team before publishing to template registry

## Slide 14
Pipeline Template Team – End-to-End Testing Checklist
DevSecOps | ADO → GitLab Dedicated Migration
Each template MUST pass all checks below before being published to the template registry.
Stage-by-Stage Validation
✔ Build stage compiles successfully with no errors
✔ Unit test stage runs and results are published to GitLab
✔ Security scan (Snyk/Aqua/SAST) produces a report – no pipeline break on first run
✔ Publish stage uploads artifact to Artifactory with correct path/version
Runner & Tag Validation
✔ Shared runner jobs are NOT picked up by tagged runners (and vice versa)
✔ Windows TAGGED jobs only execute on runners with tags: [windows]
✔ Linux TAGGED jobs only execute on runners with tags: [linux]
✔ No job sits in 'pending' due to missing runner – confirm runner is online
Deploy & Config Validation
✔ Config/secret injection works: tokens replaced correctly in config files
✔ Application starts and passes health-check after deploy
✔ Rollback procedure tested: re-deploy previous artifact succeeds
✔ Environment-scoped variables resolve correctly per branch (dev/staging/prod)
Branch & Sign-Off Validation
✔ Pipeline runs correctly on develop, release/*, and main branches
✔ Merge request pipeline runs lint + unit test + SAST only (no deploy)
✔ Production deploy branch requires approval gate before execution
✔ Design Team lead reviews and signs off the completed template
✔ Template tagged with version (e.g. v1.0.0) and merged to registry repo

## Slide 15
Pipeline Team – GitLab CI/CD Variable Onboarding Guide for App Teams
DevSecOps | ADO → GitLab Dedicated Migration
This guide is produced by the Pipeline Team and shared with each app team during onboarding.
How to Add a Variable in GitLab
1. Go to your project in GitLab
2. Navigate: Settings → CI/CD → Variables
3. Click 'Add variable'
4. Enter Key (variable name) and Value
5. Set Type: Variable (text) or File
6. Check 'Protect variable' for prod secrets
7. Check 'Mask variable' to hide in logs
8. Set Environment scope (*, dev, staging, prod)
9. Click 'Add variable' to save
10. Group-level vars: use Group → Settings → CI/CD
Variable Naming Convention
Use UPPER_SNAKE_CASE for all variable names
Prefix by integration: SNYK_, AQUA_, ART_ (Artifactory)
Prefix by target: IIS_, OS_, DB_, OCP_ (OpenShift)
Prefix by env: PROD_, STAGING_, DEV_ if env-scoped
Example: ART_API_KEY (Artifactory API key)
Example: IIS_DEPLOY_HOST (IIS server hostname)
Example: OCP_PROJECT (OpenShift project name)
Example: SNYK_TOKEN (Snyk auth token)
Example: DB_PASSWORD (Database password)
Never embed env name in value – use env scope instead
Variables Required per Pattern
Container/OpenShift: ART_URL, ART_USER, ART_KEY, OCP_SERVER, OCP_TOKEN, OCP_PROJECT, SNYK_TOKEN, AQUA_PASSWORD
IIS (.NET): ART_URL, ART_KEY, IIS_HOST, IIS_SITE, IIS_USER, IIS_KEY, SNYK_TOKEN
Tomcat/Jar: ART_URL, ART_KEY, DEPLOY_HOST, DEPLOY_USER, DEPLOY_KEY, SERVICE_NAME
DB: DB_HOST, DB_PORT, DB_NAME, DB_USER, DB_PASSWORD
ETL/SSIS: SSISDB_HOST, SSISDB_USER, SSISDB_PASSWORD, SSRS_URL
SaaS/SF: SFDX_AUTH_URL or SF_CLIENT_ID, SF_CLIENT_SECRET, SF_USERNAME

## Slide 16
03
Onboarding Team
Map .gitlab-ci.yml Templates · Wire Variables · Validate Integrations
DevSecOps Team | GitLab Dedicated Migration

## Slide 17
Onboarding Team – Process & Responsibilities
DevSecOps | ADO → GitLab Dedicated Migration
Code
Migrated
(Congregate)
▶
Identify
Pipeline
Pattern
▶
Map
.gitlab-ci.yml
Template
▶
Configure
CI/CD
Variables
▶
App Team
Review &
Approval
▶
First
Pipeline
Run
Per-Repo Onboarding Checklist
Confirm pipeline pattern with app team (container / IIS / Tomcat / DB / ETL / SaaS)
Add .gitlab-ci.yml referencing correct template include path and version
Set all required CI/CD variables at project or group level
Ensure protected/masked flag set on secrets (tokens, passwords, keys)
Validate runner tags match template requirements (shared or windows/linux tag)
Confirm integrations: Snyk project, Aqua registry, Artifactory repo, OpenShift namespace
Run pipeline on develop branch – confirm all stages green
Integration & Variable Checklist
Snyk: SNYK_TOKEN, SNYK_ORG set; project onboarded in Snyk dashboard
Aqua: AQUA_URL, AQUA_USER, AQUA_PASSWORD set; image registry configured
Artifactory: ARTIFACTORY_URL, ARTIFACTORY_USER, ARTIFACTORY_API_KEY set
OpenShift: OPENSHIFT_SERVER, OPENSHIFT_TOKEN, OPENSHIFT_PROJECT set (container only)
IIS: DEPLOY_HOST, DEPLOY_USER, DEPLOY_KEY, IIS_SITE_NAME (IIS pattern only)
DB: DB_HOST, DB_USER, DB_PASSWORD, DB_NAME (DB pattern only)
Notification: SLACK_WEBHOOK or TEAMS_WEBHOOK for deploy notifications

## Slide 18
Onboarding Team – Variable Strategy & App Team Engagement
DevSecOps | ADO → GitLab Dedicated Migration
Variable Scope Strategy
Group-level variables: org-wide secrets (Artifactory, Snyk, Aqua) – set once
Project-level variables: app-specific (DB creds, IIS host, OpenShift namespace)
Environment-scoped variables: different values per environment (dev/staging/prod)
Never store secrets in .gitlab-ci.yml – always use GitLab CI/CD variable store
App Team Collaboration
Schedule onboarding session with app team to confirm pattern & secrets
App team provides: deploy targets, service accounts, environment URLs
App team reviews generated .gitlab-ci.yml before merging to default branch
Onboarding team owns first successful pipeline run – then hands off to app team
Common Onboarding Issues to Watch
Missing Windows runner tag → job waits indefinitely (no runner picks it up)
Unmasked secrets → exposed in job logs; must use masked variable flag
Wrong Artifactory repo path → artifact not found at deploy stage
OpenShift namespace not pre-created → deploy job fails with 403
Config token mismatch → app starts but connects to wrong DB/service
Handoff & Sign-Off Criteria
All pipeline stages pass on develop, release, and main branches
Secrets confirmed masked and protected in GitLab variable store
Snyk/Aqua scan results visible in GitLab Security Dashboard
App team confirms application is functioning correctly post-deploy
Onboarding checklist signed off and archived in team wiki

## Slide 19
Summary & Next Steps
01 Design Team
Catalogue all ADO patterns (6+ types)
Produce flow diagram per pattern
Define runner requirements & infra changes
Share pattern catalogue with Pipeline Team
02 Template Team
Build new templates: IIS, Tomcat/War, DB, SSIS
Reuse: container, SAST, Aqua/Snyk, Artifactory
Test all templates on DO branching model
Publish versioned templates to central registry
03 Onboarding Team
Trigger: post-Congregate code migration
Map .gitlab-ci.yml per repo + set variables
Validate Snyk / Aqua / Artifactory integrations
Get app team sign-off on first successful run
DevSecOps Team | GitLab Dedicated Migration